Tasks List
Title: Quad Solver
Date: Febarury 13th, 2017
Class: CS 4900
Names: Stephen Wimsatt, Mohammed Rasak, Max Ellsberry, Andrew Burcroff

Intro Paragraph

In this project, we will be working on the quadratic equation solver. The program will accept a, b, c as non negative floats. As output we will return the x1 and x2 roots as they exist. It will be a command line program that runs on Ubuntu.

Stories
Tasks	Time	Risk(1 -5)	Who	Actual Time	Percent Complete	Code Review
Research and Explore IEEE floating point	3 Days	4	Everyone	4 Days	100%	Everyone
Make files	3 Days	4	Everybody	4 Days	100%	Everyone
Test every conecpts	3 Days	4	Everybody	4 Days	100%	Everyone